Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Storypoints)

| Date | 25 March 2026 |
| --- | --- |
| Team ID | 69c104ad4241397902eb7ea2 |
| Project Name | Enforcing Mandatory Fields Using UI Policies and Migrating Changes with Update Sets |
| Maximum Marks | 5 Marks |

🔹 Product Backlog and Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Policy Creation | USN-1 | As an admin, I can create UI Policies to make fields mandatory on forms | 2 | High |
| Sprint-1 | UI Policy Conditions | USN-2 | As an admin, I can define conditions for when fields become mandatory | 2 | High |
| Sprint-1 | UI Policy Actions | USN-3 | As an admin, I can configure UI Policy actions for visibility and mandatory rules | 2 | Medium |
| Sprint-2 | Form Validation | USN-4 | As a user, I cannot submit a form unless mandatory fields are filled | 3 | High |
| Sprint-2 | Update Set Creation | USN-5 | As a developer, I can create an Update Set to track changes | 2 | High |
| Sprint-2 | Capturing Changes | USN-6 | As a developer, I can capture UI Policy changes in Update Sets | 2 | High |
| Sprint-3 | Migration | USN-7 | As an admin, I can move Update Sets from dev to test instance | 3 | High |
| Sprint-3 | Validation | USN-8 | As a tester, I can verify mandatory fields work after migration | 2 | High |
| Sprint-3 | Deployment | USN-9 | As an admin, I can deploy Update Sets to production | 2 | Medium |

🔹 Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Start Date | End Date | Completed Points | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 15 Feb 2025 | 20 Feb 2025 | 6 | 20 Feb 2025 |
| Sprint-2 | 7 | 6 Days | 22 Feb 2025 | 27 Feb 2025 | 7 | 27 Feb 2025 |
| Sprint-3 | 7 | 6 Days | 01 Mar 2025 | 06 Mar 2025 | 7 | 06 Mar 2025 |

🔹 Velocity Calculation

- Sprint-1: 6 ÷ 6 = 1.0 points/day

- Sprint-2: 7 ÷ 6 ≈ 1.16 points/day

- Sprint-3: 7 ÷ 6 ≈ 1.16 points/day

👉 Average Velocity: ≈ 1.1 points/day

🔹 Burndown Chart Explanation

- Y-axis: Remaining Story Points

- X-axis: Days (1–6 per sprint)

Example:

- Sprint-1: 6 → 0

- Sprint-2: 7 → 0

- Sprint-3: 7 → 0

- Ideal Line: Smooth decline

- Actual Line: Based on real completion

🔹 Short Explanation of the Topic

- UI Policies are used to enforce mandatory fields dynamically based on conditions.

- Update Sets are used to move these configurations between instances (Dev → Test → Prod).